Astana IT University

School of Software Engineering

PROJECT PROPOSAL

Development of an AI-powered chatbot for customer support

Students: Sailaubek Balnur Quatqyzy,

Nurbay Karakat Zhasulanqyzy,

Kargapoltseva Karina

Alexsandrovna

Group: SE-2417
Supervisor: PhD Aigerim Bakiyeva
Project type: Group diploma project

# 1. Project Title and Team

The project is titled “Development of an AI-powered chatbot for customer support” It is a team diploma project focused on building a configurable customer-support chatbot that can serve different companies using separate settings and knowledge sources.

Balnur is responsible for software development, the backend prototype, API implementation, tests, and technical documentation. Karina manages project planning, YouTrack tasks, stakeholder communication, risks, and submission materials. Karakat is responsible for requirements analysis, literature and platform comparisons, architecture, API specification, and evaluation planning.

# 2. Background

Small and medium-sized businesses frequently receive repetitive customer questions about products, services, availability, and order-related issues. Continuous manual support can be costly and difficult to scale. Chatbots can help handle routine questions, but a business needs control over the information and rules used in its responses.

Existing customer-support platforms offer substantial capabilities, including knowledge sources, workflows, and human-agent handoff. However, the degree of customisation, integration effort, and cost vary. The project investigates a configurable solution that can be adapted to different businesses without rewriting its core logic.

# 3. Problem Statement

The central problem is the difficulty of providing reliable, business-specific automated support while maintaining manageable configuration and integration effort. A generic chatbot may lack access to a company’s current information, and language-model responses may be inaccurate or unsupported. Different business clients also need their configurations and knowledge sources kept separate.

The proposed system aims to address these issues through configurable business settings, a knowledge-aware response workflow, structured fallback handling, and a multi-tenant backend design. The effectiveness of these mechanisms will require testing rather than being assumed.

# 4. Target Users

Business administrators who configure company information, greetings, knowledge sources, and support rules.

Support operators who receive customer questions that cannot be handled reliably by automation.

End-user customers who need quick answers to routine business questions.

# 5. Aim of the Project

To design, implement, and evaluate a configurable AI-powered customer support chatbot platform that supports multiple business configurations, processes customer questions, uses appropriate business information, and handles requests that cannot be answered reliably.

# 6. Objectives

The main objectives of the project are:

- Analyse existing AI-powered customer support systems, identify their limitations, and determine the needs of businesses and their customers.

- Define functional and non-functional requirements for a configurable chatbot platform that can serve multiple businesses.

- Design a scalable system architecture that includes a web application, backend services, database, AI chatbot, and business-specific configurations.

- Develop a web application where businesses can register, log in, manage their company profiles, and configure their customer support chatbots.

- Implement an administration dashboard that allows businesses to customize chatbot settings, including company information, greeting messages, response behavior, business rules, and knowledge sources.

- Develop an AI-powered chatbot capable of understanding customer questions and generating relevant responses using company-specific information.

- Implement a knowledge management system that allows businesses to upload, update, and manage FAQs, documents, and other information used by their chatbots.

- Implement a multi-tenant architecture to ensure that each business has separate configurations, knowledge bases, customer conversations, and access permissions.

- Develop a customer-facing chat interface that can be integrated into business websites and applications.

- Implement conversation history, error handling, fallback mechanisms, and the ability to transfer complex customer requests to human support operators.

- Test and evaluate the platform based on response accuracy, response time, reliability, usability, security, and overall system performance.

- Deploy the completed system and prepare technical documentation, user instructions, and maintenance guidelines.

# 7. Proposed Approach

The project will follow a modular development approach, separating the web application, backend services, database, AI processing, and customer chat interface into interconnected components.

The main idea is to create a centralized platform where different businesses can independently create, configure, and manage their own AI-powered customer support chatbots without modifying the source code.

Each business will have its own account, company settings, knowledge base, and chatbot configuration. The system will use these settings to provide responses that match the company's products, services, and support policies.

The proposed system will operate through the following stages.

Step 1. Business Registration and Authentication

Business representatives will create accounts and log in to the web application. Authentication and authorization mechanisms will control access to company information and administrative functions.

Step 2. Business Configuration

After registration, administrators will configure their company profiles, chatbot names, greeting messages, response instructions, and customer support rules through a web dashboard.

Step 3. Knowledge Base Management

Businesses will be able to add frequently asked questions, upload relevant documents, and manage information about their products, services, and internal policies.

The system will process this information and make it available to the chatbot when generating customer responses.

Step 4. AI Chatbot Processing

When a customer sends a message through the chat interface, the backend will identify the corresponding business, retrieve relevant information, and process the request using the configured AI response mechanism.

Retrieval-Augmented Generation (RAG) is a proposed approach for combining information retrieval with language model responses. It will allow the chatbot to use business-specific knowledge rather than relying only on general model knowledge.

Step 5. Customer Interaction

The chatbot will generate responses based on the customer's question and the available company information.

The customer-facing interface will allow users to communicate with the chatbot through a website or an integrated application.

Step 6. Fallback and Human Support

If the chatbot cannot provide a sufficiently reliable answer, the system will apply predefined fallback rules.

Depending on the company's configuration, the request may be transferred to a human support operator for further assistance.

Step 7. Conversation Management

The system will store customer conversations and relevant interaction information. Business administrators and authorized support operators will be able to review conversation history and manage customer requests.

Step 8. Testing and Deployment

The completed platform will undergo functional, integration, performance, usability, and security testing.

After successful testing, the system will be deployed to a server and made accessible through a web application.

The modular architecture will support future improvements, additional integrations, and expansion to more businesses.

# 8. Expected Outcomes

At the completion of the project, the following results are expected:

- A fully functional web platform that allows multiple businesses to register, log in, and manage their AI-powered customer support chatbots through a centralized interface.

- A business administration dashboard where company representatives can configure chatbot behavior, greetings, business information, knowledge sources, and customer support settings without programming knowledge.

- An AI-powered customer support chatbot capable of understanding natural-language questions and generating relevant responses using information provided by the corresponding business.

- A configurable knowledge management system that allows businesses to upload documents, manage FAQs, and update the information used by their chatbots.

- A multi-tenant backend architecture that supports multiple businesses while maintaining separation of their configurations, knowledge bases, conversations, and user data.

- An embeddable customer chat interface that allows businesses to integrate the chatbot into their websites or applications and provide automated customer support.

- A conversation management system that stores interaction history and supports fallback handling and escalation to human operators when necessary.

- A secure and reliable backend system with RESTful APIs, authentication, authorization, input validation, error handling, and database integration.

- A tested and evaluated platform with documented results for response accuracy, relevance, response time, system reliability, usability, and security.

- A deployed working application accessible through a web interface, together with technical documentation, installation instructions, and user guidelines.

The expected practical benefit is to provide small and medium-sized businesses with a flexible customer support automation platform that reduces repetitive manual work, improves access to company information, and enables faster responses to customer questions.

Unlike a chatbot developed for only one company, the proposed platform will allow multiple businesses to use the same system while independently managing their own chatbot configurations and knowledge bases.

# 9. Evidence of Relevance and Stakeholder Needs

The development of a configurable AI-powered customer support chatbot is motivated by the challenges businesses face when managing customer communication and providing timely support.

Small and medium-sized businesses often need to answer repetitive customer questions about products, services, prices, availability, and company policies. Handling these requests manually can increase employee workload and make it difficult to provide consistent customer support.

The initial requirements analysis identified three main challenges:

- High Setup Complexity: Many chatbot platforms require technical knowledge to configure conversation logic, connect knowledge sources, and customize responses. Businesses need a simpler solution that can be managed through a web interface.

- Limited Flexibility: Different businesses have different products, services, policies, and communication styles. A chatbot should be adaptable to these requirements without requiring changes to the application source code.

- Human Support and Escalation: AI chatbots may not always provide accurate or complete answers. Businesses need a reliable mechanism for transferring complex or unresolved customer requests to human operators.

Based on these challenges, the proposed platform will focus on the following business needs:

- A centralized web dashboard for managing chatbot configurations.

- Customizable knowledge bases containing company-specific information.

- Automated customer support using AI-generated responses.

- Integration of chatbots into business websites and applications.

- Conversation history and customer request management.

- Fallback mechanisms and escalation to human operators.

- Secure separation of information between different businesses.

The project will further validate these requirements through discussions with potential users, business representatives, and customer support employees.

The collected feedback will help refine the platform's functionality, usability, and overall design.

# 10. Project Scope

The project focuses on developing a complete web-based platform that enables multiple businesses to create, configure, and manage AI-powered customer support chatbots.

The system will include a web application, backend services, database, AI integration, knowledge management, and customer-facing chat interfaces.

In Scope

- Business Registration and Authentication: Development of a registration and login system that allows businesses to create accounts and securely access their individual workspaces.

- Web Administration Dashboard: Development of a user-friendly web interface where businesses can manage chatbot settings, company profiles, and customer support configurations.

- Multi-Tenant Architecture: Implementation of a system that supports multiple businesses while keeping their configurations, knowledge bases, and customer information separate.

- Chatbot Configuration: Ability to customize chatbot names, greeting messages, response instructions, company information, and support rules without modifying source code.

- Knowledge Base Management: Functionality for adding, uploading, updating, and deleting company-specific FAQs, documents, and other knowledge sources.

- AI-Powered Response Generation: Integration with a large language model to process natural-language customer questions and generate relevant responses.

- Retrieval-Augmented Generation (RAG): Implementation of a knowledge retrieval mechanism that allows chatbot responses to use relevant information from company-specific documents and FAQs.

- Customer Chat Interface: Development of a chatbot interface that can be embedded into company websites or integrated into supported web applications.

- Conversation History: Storage and management of customer interactions, allowing authorized business representatives to review previous conversations.

- Fallback and Human Escalation: Implementation of mechanisms for handling unanswered questions, technical errors, and requests requiring assistance from human operators.

- Backend and API Development: Development of RESTful APIs for communication between the frontend, backend, database, and AI services.

- Security and Data Protection: Implementation of authentication, authorization, input validation, and business-level data isolation.

- Testing and Evaluation: Functional, integration, performance, usability, and security testing to evaluate the platform's reliability and effectiveness.

- Deployment and Documentation: Deployment of the completed web application to a server and preparation of technical documentation and user instructions.

Out of Scope

- Training a large language model from scratch or developing a completely new AI model.

- Developing native Android and iOS applications. The initial product will focus on a web-based platform.

- Advanced integrations with external CRM, ERP, accounting, and payment processing systems.

- Voice-based customer support and telephone call automation.

- Full automation of complex business operations such as order fulfillment, financial transactions, and inventory management.

- Large-scale enterprise infrastructure requiring advanced distributed deployment across multiple regions.

These features may be considered for future development after the core platform has been implemented and evaluated.

Scope Justification

The project focuses on a specific business problem: providing configurable and automated customer support for multiple businesses through a single platform.

The scope is realistic because the system will use existing AI technologies and established web development approaches rather than developing a new language model.

At the same time, the project involves several important engineering challenges, including multi-tenant data isolation, AI integration, configurable business logic, knowledge retrieval, secure API development, and frontend-backend communication.

The combination of these components provides sufficient technical complexity for a Software Engineering diploma project.

# 11. Engineering Complexity

The proposed system involves several technical challenges that must be addressed to ensure scalability, reliability, security, and usability.

- Multi-Tenant Architecture and Data Isolation

The platform must support multiple independent businesses within one application. Each business will have its own configurations, knowledge base, users, and customer conversations.

The main challenge is ensuring that information belonging to one business cannot be accessed or used by another business.

- Dynamic Chatbot Configuration

Business administrators must be able to customize chatbot behavior through a web dashboard without modifying application code.

This requires a flexible configuration system that stores business-specific settings and applies them dynamically when processing customer requests.

- AI Integration and Knowledge Retrieval

The chatbot must understand natural-language questions and generate responses based on relevant company information.

Integrating an LLM with a company-specific knowledge base requires document processing, information retrieval, context preparation, and response generation.

The system must also minimize inaccurate or unsupported answers.

- Frontend and Backend Integration

The platform will consist of several interconnected components, including the administration dashboard, customer chat interface, backend API, database, and AI service.

These components must communicate reliably and exchange data through clearly defined interfaces.

- Authentication, Authorization, and Security

The system must protect business configurations, uploaded documents, customer conversations, and account information.

Role-based access control and tenant-level authorization will be necessary to prevent unauthorized access to sensitive business data.

- Reliable Response Handling and Human Escalation

AI-generated answers may be incomplete, inaccurate, or unavailable because of technical failures.

The system must detect situations where automated support is insufficient and apply appropriate fallback rules or transfer the request to a human operator.

- Conversation Management and Data Storage

The platform must manage multiple customer conversations while maintaining their connection to the correct business.

This requires a structured database design, efficient retrieval of conversation history, and reliable handling of concurrent requests.

- Performance and Scalability

Multiple businesses and customers may use the platform simultaneously.

The backend must process concurrent requests efficiently while maintaining acceptable response times and preventing individual requests from affecting the performance of the entire system.

- System Testing and Evaluation

Evaluating an AI-powered chatbot is more complex than testing a traditional application because generated responses may vary.

The system will require both conventional software testing and AI-specific evaluation, including response accuracy, relevance, reliability, latency, fallback behavior, and usability.

These challenges demonstrate that the project is not limited to creating a simple chatbot. It involves developing an integrated software platform that combines web development, backend architecture, database management, artificial intelligence, security, and system evaluation.

# 12. Preliminary Technology Choices

The project will use Python as the main programming language for backend development and AI integration. The web application will be developed using HTML, CSS, and JavaScript to provide an interactive interface for business administrators and customers.

The team has compared different technologies for backend development, data storage, and chatbot response generation. The selected and proposed technologies are presented below.

| Component | Technology | Purpose |
| --- | --- | --- |
| Programming Language | Python | Backend development, business logic, and AI integration |
| Backend Framework | FastAPI (proposed) | Development of RESTful APIs and communication between system components |
| Frontend Structure | HTML5 | Creating web pages, business dashboards, and chatbot interfaces |
| Frontend Styling | CSS3 | Designing responsive and user-friendly interfaces |
| Frontend Interactivity | JavaScript | Handling user interactions, forms, and chatbot communication |
| Database | PostgreSQL (proposed) | Storing business accounts, chatbot configurations, users, and conversation history |
| AI Integration | AI Model (to be selected) | Processing customer questions and generating responses |
| Knowledge Retrieval | RAG (proposed) | Retrieving relevant information from company-specific documents and FAQs |
| API Communication | REST API / JSON | Communication between frontend and backend services |
| Testing | Pytest (proposed) | Testing backend functionality and API endpoints |
| Version Control | GitLab | Managing source code and development history |
| Project Management | YouTrack | Managing tasks, responsibilities, and project progress |

Technology Selection Justification

Python and FastAPI

Python was selected as the main programming language because it supports backend development, artificial intelligence, and data processing. FastAPI is considered for building RESTful APIs and connecting the web application with chatbot services.

HTML, CSS, and JavaScript

HTML will define the structure of the website, CSS will control its appearance and responsive design, and JavaScript will provide interactive functionality.

These technologies will be used to develop the business registration pages, administration dashboard, chatbot configuration interface, and customer chat window.

PostgreSQL

PostgreSQL is proposed for storing structured information, including business accounts, company settings, user permissions, and customer conversations. It is suitable for supporting multiple businesses within one platform.

AI Integration and Knowledge Retrieval

The platform will integrate an AI model to process customer questions and generate responses. The specific model will be selected based on response quality, performance, and integration requirements.

RAG is proposed for retrieving information from company-specific knowledge bases and using it to generate more relevant responses.

GitLab and YouTrack

GitLab will be used for version control, source code storage, and technical documentation. YouTrack will be used for project planning, task assignment, and progress tracking.

The final technology choices will be confirmed during system implementation and testing.

# 13. Verification and Evaluation

The completed AI-powered customer support platform will be tested and evaluated to ensure that it meets functional, non-functional, and business requirements.

The evaluation will cover the web application, chatbot functionality, backend services, database operations, security, and overall system performance. Testing will be conducted using different business configurations and representative customer support scenarios.

The following evaluation methods will be applied:

- Functional Testing

Verify that the main features work correctly, including business registration, login, chatbot configuration, knowledge base management, customer messaging, conversation history, and human support escalation.

- AI Response Accuracy and Relevance

Evaluate how accurately the chatbot answers customer questions using company-specific information. Generated responses will be compared with expected answers and relevant knowledge sources.

- Knowledge Retrieval Evaluation

Test whether the chatbot retrieves appropriate information from uploaded documents and FAQs. If RAG is implemented, evaluate whether generated responses are supported by the retrieved information.

- Web Application Usability

Evaluate the usability of the business dashboard and customer chat interface. Testing will focus on navigation, ease of configuration, interface clarity, and user experience.

- Performance Testing

Measure API response time, chatbot response time, and system behavior when multiple customers send requests simultaneously.

- Security and Multi-Tenant Testing

Verify authentication, authorization, input validation, and data protection. Special attention will be given to ensuring that one business cannot access another business's configurations, documents, or customer conversations.

- Error Handling and Fallback Testing

Test how the system handles invalid inputs, unavailable AI services, unanswered questions, and requests that require human assistance.

- Integration Testing

Verify communication between the frontend, Python backend, database, AI services, and customer chat interface.

- User Acceptance Testing

Conduct testing with potential business administrators and customer support users to determine whether the platform meets their practical needs and expectations.

Evaluation Metrics

The effectiveness of the completed platform will be measured using the following criteria:

| Metric | Evaluation Method |
| --- | --- |
| Response Accuracy | Percentage of chatbot answers that correctly address customer questions |
| Response Relevance | Assessment of how closely responses match customer requests |
| Response Time | Average time required to generate and deliver a response |
| System Reliability | Percentage of requests processed successfully |
| Knowledge Retrieval Quality | Relevance of retrieved company-specific information |
| Tenant Isolation | Verification that business data remains separated |
| Functional Correctness | Percentage of functional test cases passed |
| Usability | Feedback from business administrators and customers |
| Fallback Correctness | Percentage of unsupported requests handled according to defined rules |

The chatbot's performance will also be compared with a basic FAQ-based response system to evaluate the benefits of AI-powered customer support.

Test datasets, acceptance thresholds, and measurement conditions will be defined before the final evaluation. The results will be documented and analyzed to identify system strengths, limitations, and opportunities for future improvement.

The final evaluation will demonstrate whether the developed platform provides accurate, reliable, secure, and convenient customer support for multiple businesses.

# 14. Project Management

The project will be developed by a team of three members with responsibilities divided across software development, system analysis, and project management.

The team will use YouTrack for task planning, assignment, progress monitoring, and risk management. GitLab will be used for source code management, version control, technical documentation, and collaboration.

Team Roles and Responsibilities

| Team Member | Role | Responsibilities |
| --- | --- | --- |
| Balnur | Programmer / Developer | Python backend development, frontend implementation, database integration, AI chatbot functionality, testing, and deployment |
| Karina | Project Manager | Project planning, task coordination, milestone tracking, risk management, and documentation |
| Karakat | System Analyst | Requirements analysis, system architecture, diagrams, use cases, technology research, and system evaluation |

Development Phases

| Phase | Planned Activities |
| --- | --- |
| 1. Research and Requirements Analysis | Analyse existing chatbot solutions, study business needs, define project scope, and prepare functional and non-functional requirements |
| 2. System Architecture and Design | Design the multi-tenant architecture, database structure, API interactions, web interfaces, and chatbot workflows |
| 3. Frontend Development | Develop the company website, registration and login pages, administration dashboard, chatbot settings, and customer chat interface using HTML, CSS, and JavaScript |
| 4. Backend and Database Development | Develop Python backend services, implement authentication, business configuration management, REST APIs, and database operations |
| 5. AI Chatbot Integration | Integrate the selected AI model, implement company-specific knowledge retrieval, and develop chatbot response handling |
| 6. Additional Functionality | Implement conversation history, knowledge base management, fallback mechanisms, and human support escalation |
| 7. Testing and Evaluation | Conduct functional, integration, security, performance, usability, and chatbot response quality testing |
| 8. Deployment and Documentation | Deploy the completed platform, prepare technical documentation, user instructions, and the final diploma report |

Project Coordination

Development tasks will be assigned and monitored through YouTrack. Each task will include a description, responsible team member, priority, and expected result.

GitLab will be used to maintain the project repository, track source code changes, and support collaborative development.

Regular team discussions will be conducted to review progress, resolve technical issues, and ensure that the developed system meets the project requirements.

The final project deliverables will include a working web platform, AI-powered chatbot, backend services, database, system documentation, testing results, and deployment instructions.

# 15. Risks and Dependencies

The development of a multi-business AI-powered customer support platform involves technical, organizational, and operational risks.

The main risks and proposed mitigation strategies are presented below.

| Risk | Impact / Likelihood | Mitigation Strategy |
| --- | --- | --- |
| Backend and API integration difficulties | High / Medium | Use a modular architecture, define clear API contracts, and perform integration testing throughout development |
| AI-generated responses are inaccurate or irrelevant | High / Medium | Use business-specific knowledge sources, evaluate response quality, and implement fallback mechanisms |
| Data leakage between different businesses | High / Low | Implement tenant-level data isolation, authentication, authorization, and security testing |
| Website and chatbot integration issues | Medium / Medium | Develop clear frontend-backend interfaces and test customer chat functionality across different scenarios |
| Slow chatbot response time | High / Medium | Optimize backend processing, knowledge retrieval, and AI requests; perform performance testing |
| Requirements do not match business needs | High / Medium | Collect feedback from potential users and refine requirements during development |
| Limited development time and resources | High / Medium | Prioritize core functionality, divide responsibilities, and monitor milestones through YouTrack |
| Database or external AI service failures | High / Medium | Implement error handling, logging, fallback responses, and recovery procedures |
| Security vulnerabilities | High / Medium | Apply secure coding practices, input validation, access control, and security testing |
| Insufficient testing or documentation | Medium / Medium | Maintain documentation throughout development and prepare structured test cases |

Project Dependencies

Successful implementation of the project will depend on several factors:

- Availability of the development environment and required software tools.

- Selection and integration of a suitable AI model.

- Access to relevant business information for creating and testing knowledge bases.

- Reliable communication between the web frontend, Python backend, database, and AI services.

- Availability of server resources for deployment and testing.

- Effective collaboration and task coordination between team members.

- Feedback from potential users to validate functionality and usability.

These risks and dependencies will be monitored throughout development to reduce delays and ensure the successful completion of the platform.

# 16. Project Development and Deliverables

The project will be implemented as a complete web-based AI customer support platform designed for multiple businesses.

The development process will cover requirements analysis, system design, frontend and backend implementation, AI integration, testing, and deployment.

Main Project Deliverables

1. Business Web Application

A functional website where businesses can register, log in, manage company profiles, and access their chatbot administration dashboard.

2. Chatbot Administration Dashboard

An interface that allows businesses to customize chatbot settings, greeting messages, response behavior, and company-specific support information.

3. AI-Powered Customer Support Chatbot

A chatbot capable of processing natural-language customer questions and generating relevant answers based on the selected AI model and available business information.

4. Knowledge Base Management System

A module that allows businesses to add FAQs, upload documents, and manage the information used by their chatbots.

5. Multi-Tenant Backend and Database

A Python-based backend and database system that manages multiple businesses while maintaining separation of company configurations, users, and customer conversations.

6. Customer Chat Interface

A web-based chat interface that can be integrated into company websites and used by customers to communicate with the chatbot.

7. Conversation History and Human Support

Functionality for storing customer conversations, reviewing interactions, handling unanswered questions, and transferring requests to human operators when necessary.

8. Testing and Evaluation Results

Documented results of functional, integration, performance, security, usability, and AI response quality testing.

9. Deployment and Technical Documentation

A deployed version of the application, source code repository, system architecture diagrams, API documentation, installation instructions, and user guidelines.

Expected Final System

The completed system will allow a business to register on the platform, configure its chatbot, upload company information, and integrate the chatbot into its website.

Customers will be able to ask questions through the chat interface and receive automated responses based on the corresponding company's knowledge base.

Business administrators will be able to manage chatbot configurations and review customer interactions through the web dashboard.

The platform will support multiple businesses independently while using a shared application architecture.

# 17. Conclusion

The project Development of a Configurable AI-Powered Customer Support Chatbot aims to create a flexible and accessible customer support automation platform for different companies.

The proposed solution combines a web application, Python backend, database, AI-powered chatbot, and business-specific knowledge management system.

Unlike traditional chatbots developed for a single organization, the platform will allow multiple businesses to create and customize their own chatbots through a centralized web interface without modifying the source code.

The system is designed to automate responses to frequently asked customer questions, reduce repetitive work for support employees, and improve the availability and consistency of customer service.

The project also addresses important software engineering challenges, including multi-tenant architecture, secure data management, AI integration, system reliability, and performance optimization.

The final outcome will be a functional, tested, and deployed web platform that allows businesses to manage their customer support chatbots and provides customers with convenient access to company-specific information.

The project demonstrates how artificial intelligence and modern web technologies can be combined to develop a practical, scalable, and configurable customer support solution.

# Appendix: Preliminary List of Topics for the Literature Review

The literature review focuses on research related to AI-powered customer support chatbots, conversational artificial intelligence, knowledge retrieval, response reliability, and user experience.

The review includes 12 scientific publications published between 2020 and 2026. These studies provide a theoretical foundation for developing a configurable AI-powered customer support chatbot platform for multiple businesses.

The main research topics are:

- AI Chatbots in Customer Support: Applications of conversational AI for automating customer interactions, answering frequently asked questions, and improving customer service.

- Human–Chatbot Interaction: User experience, communication quality, conversational design, and factors influencing effective interactions between customers and chatbots.

- Chatbots in Digital Business Transformation: The role of AI chatbots in business automation, customer service improvement, and digital transformation.

- Large Language Models (LLMs): The use of language models for understanding natural-language questions and generating customer support responses.

- AI Response Reliability and Hallucination Detection: Challenges related to inaccurate or unsupported AI-generated information and methods for identifying unreliable responses.

- Retrieval-Augmented Generation (RAG): Combining information retrieval and AI response generation to provide answers based on company-specific FAQs, documents, and knowledge bases.

- Knowledge Retrieval and Response Quality: Methods for retrieving relevant information and evaluating whether chatbot responses are supported by available business documentation.

- Chatbot Performance Evaluation: Evaluation frameworks such as ARES, RAGAs, and BERGEN, including metrics for answer relevance, faithfulness, accuracy, and retrieval quality.

- Customer Trust and Chatbot Acceptance: Factors influencing customer willingness to use conversational AI, including perceived usefulness, ease of use, trust, and satisfaction.

- AI Chatbot Usability and Customer Experience: The importance of clear communication, relevant answers, user-friendly interfaces, and successful resolution of customer requests.

- Existing AI Customer Support Platforms: Comparison of Intercom Fin, Zendesk AI Agents, Google Dialogflow CX, and Microsoft Copilot Studio in terms of functionality, customization, knowledge integration, and customer support capabilities.

- Application of Research to a Configurable Multi-Business Platform: Using findings from existing research to inform the design of a web-based system with business-specific chatbot configurations, knowledge management, reliable response handling, and support for multiple businesses.

The findings of the literature review will guide the selection of technologies, system architecture, chatbot functionality, and evaluation methods for the proposed platform.

Supervisor’s feedback

The project proposal for this group diploma project—focused on developing a configurable AI chatbot for customer support—is executed at a high academic and organizational standard. Provided below is detailed, constructive feedback highlighting the project's strengths and offering recommendations for further improvement.

1. Strengths of the Project: Relevance and Practical Value: Creating a multi-tenant platform that enables small and medium-sized enterprises (SMEs) to deploy customizable AI chatbots without modifying the source code addresses a significant market demand. Clear Role Distribution: Responsibilities are well-defined within the team: Balnur is responsible for software development, the backend, and the API; Karina handles planning, task management (in YouTrack), and risk management; and Karakat oversees requirements analysis, architecture, API specifications, and evaluation planning. Well-Conceived Architecture and Tech Stack: The choice of a technology stack—Python (FastAPI), a multi-tenant PostgreSQL database, and the Retrieval-Augmented Generation (RAG) pattern for interacting with corporate knowledge bases—is highly appropriate and up-to-date. Focus on Security and Data Isolation: The proposal explicitly addresses the critical requirement of ensuring data isolation between different tenant companies, which demonstrates a mature engineering approach. Comprehensive Evaluation Metrics: The inclusion of a metrics matrix—covering response accuracy, relevance, response time, the quality of knowledge retrieval (RAG), and tenant isolation—provides a robust framework for objectively validating the project’s outcomes.

2. Observations and Areas for Growth: A. RAG Architecture and AI Hallucinations: Ensuring Response Accuracy: While the description of steps and risks acknowledges the issue of inaccurate responses, it is critical in practice—when working with RAG—to implement mechanisms to counter "hallucinations" in language models (for example, by evaluating the "faithfulness" of the response relative to the source material). Recommendation: During the implementation phase, pay close attention to configuring the "chunk size" for vector-based document retrieval. Additionally, establish a strict similarity score threshold; if a response falls below this threshold, the bot should trigger a fallback protocol (e.g., escalating the interaction to a human operator).

3. Frontend Specifics: Interface Technology Stack: Section 12 lists basic HTML5, CSS3, and JavaScript as the frontend stack. Recommendation: Given the complexity of the admin panel—which includes profile management, document uploads, chat history, and widget customization—relying on vanilla JavaScript may significantly slow down development. It is advisable to incorporate a lightweight component-based framework (such as React or Vue.js) or utilize templating tools designed to accelerate the creation of dashboard interfaces.

4. Literature Review: The appendix cites 12 academic publications, with a focus on modern evaluation frameworks (such as ARES and RAGAs). Recommendation: Ensure that, by the time of the pre-defense, the RAGAs metrics—specifically Faithfulness, Answer Relevance, and Context Precision—are effectively integrated into the chatbot’s quality-testing pipeline.

Overall Assessment: The project is a thoroughly developed and technically balanced piece of work, integrating web development, databases, and modern artificial intelligence technologies (LLMs/RAG). The scope of the project is well-suited for a group thesis involving three students..